# Product Image Search Prototype — Build Brief

A working brief for Claude Code: build a visual product search feature (Alibaba/Taobao-style "snap a photo, find matching products") using Azure Computer Vision's free tier.

# Goal

Build a prototype feature for my website where a user uploads or snaps a photo of a product, and the system returns visually similar products from my catalog — similar to Alibaba/Taobao's image search ("Pailitao"). This is a prototype, so it must use only free-tier services (Azure Computer Vision free F0 tier + a free/local vector store).

# How This Works (read before coding)

This is not image classification — it's image similarity search. Every product photo is converted into a numeric vector (an "embedding") that represents its visual features. When a user uploads a query photo, we convert it to a vector the same way, then search for the closest stored vectors. Closest vectors = most visually similar products.

Important: Azure Computer Vision's free tier gives us the Image Retrieval feature, which generates the embeddings — but Azure does NOT host a searchable vector database for us. We have to store and search those vectors ourselves (e.g. with FAISS running locally, which is free).

Pipeline: Product photos → Azure Image Retrieval API → embeddings → stored in FAISS index. Then: Query photo → Azure Image Retrieval API → embedding → FAISS search → ranked matches returned.

# Free-Tier Constraints to Respect

- Azure free (F0) tier: 5,000 transactions/month, 20 transactions/minute — code must rate-limit/throttle requests when indexing a catalog, or batch calls with delays.

- File size limits: 4MB per image (API v3.2) or 20MB (v4.0) — validate/resize images before sending.

- Use Image Analysis / Image Retrieval API version 4.0 (GA) for new projects — older versions (1.0–3.1) are being retired.

- Check Azure region availability before creating the resource — Image Analysis 4.0 is only available in specific regions.

- Only one free (F0) resource is allowed per region per subscription.

# Task Breakdown

Give this table to Claude Code as the task list. Estimated times assume a small prototype catalog (dozens to a few hundred product images).

| Task | Est. Time | Notes |
| --- | --- | --- |
| Create Azure account and free (F0) Computer Vision resource | 30–60 min | One-time setup |
| Get API key/endpoint, test a basic API call (curl/Postman) | 30–60 min | Confirms credentials work |
| Script to generate embeddings for catalog images via Azure Image Retrieval API | 2–4 hrs | Must throttle to 20 req/min |
| Set up local vector store (FAISS) to hold embeddings | 2–4 hrs | Free, runs locally |
| Build search flow: query image → embedding → vector search → matches | 3–5 hrs | Core feature logic |
| Backend API endpoint for the website to call | 3–6 hrs | FastAPI or Express |
| Front-end: upload/snap photo UI + results display | 4–8 hrs | Minimal demo UI |
| Testing, debugging, tuning match quality | 3–6 hrs | Iterate on real images |

# Instructions for Claude Code

Work through the tasks above in order. For each task:

- Explain what the code does and why, in plain language, before or alongside writing it.

- Use Python or Node.js (whichever the project's existing stack uses — ask if unclear).

- Keep the Azure API key and endpoint in environment variables, never hard-coded.

- Add basic error handling for rate-limit errors (HTTP 429) with retry/backoff logic.

- Store product catalog embeddings in a local FAISS index (or Qdrant free tier if a hosted option is preferred).

- Build a simple API endpoint (e.g. FastAPI or Express) that accepts an uploaded image and returns the top N matching products with similarity scores.

- Provide a minimal front-end (upload button + results grid) to demo the feature end to end.

- At the end, summarize what was built, what's stubbed/simplified for prototype purposes, and what would need to change for production.

# What I Need to Provide / Set Up Myself

- An Azure account and a Computer Vision resource created on the free (F0) pricing tier.

- The resource's API key and endpoint URL, saved as environment variables.

- A folder of product catalog images to index (start small — 20–50 images is enough for a prototype).

- Node.js or Python installed locally, depending on which stack we choose.

Note: this is a prototype-grade architecture (free tier + local vector search). A production version would need a hosted vector database, larger Azure tier, image preprocessing/cropping, and result reranking.